Business Requirements Document

Ticket Submission & Tracking Tool

| Field | Detail |
| --- | --- |
| Prepared by | Subiksha Mohanasundaram |
| Requested by | Arun |
| Status | Draft – in progress, build starts without waiting for sign-off |
| Date | August 6, 2026 |

# 1. Overview

This document defines the requirements for a lightweight internal tool that allows users to submit a ticket-related entry — with a description and supporting documents — that is stored permanently and cannot be deleted. Entries can be edited, but every edit is preserved as a new version rather than overwriting the original.

This is a light full-stack build. It is not tied to the timesheet/check-in bot work happening in parallel; it is a separate, standalone data-capture tool. Once entries begin accumulating, a later phase will cover analysis, ranking, and grading of the collected data — that phase is out of scope here.

# 2. Objectives

- Give users a simple way to log a ticket-related update against a ticket number and date.

- Capture free-text description plus file attachments in one submission.

- Guarantee no data is ever deleted — only versioned.

- Ship quickly: minimal UI, no heavy design work, no approval gate before starting.

# 3. Scope

## 3.1 In scope

- Login via existing techxle account.

- Ticket number entry.

- Date picker.

- Title field.

- Description field (long-form open text box).

- File attachments: PDF, DOC/DOCX, images.

- Persistent storage with edit-as-new-version behavior.

## 3.2 Out of scope (for this phase)

- Deleting entries, in any form or at any permission level.

- Data analysis, ranking, or grading of submitted entries.

- Admin dashboard / cross-tool reporting (being handled separately for the agent workstream).

- Email ingestion pipeline (mentioned as a possible future data source, not part of this build).

# 4. Functional Requirements

| # | Requirement | Notes |
| --- | --- | --- |
| FR-1 | User logs in with techxle account credentials. | Reuse existing auth if available. |
| FR-2 | User selects/enters a ticket number. | Format to confirm with Arun if a lookup list exists. |
| FR-3 | User picks a date via date picker. | Defaults to today; user can change. |
| FR-4 | User enters a title. | Short text field. |
| FR-5 | User enters a description. | Long-form open text box, no hard character cap unless storage requires it. |
| FR-6 | User attaches one or more files. | Accepted types: PDF, DOC/DOCX, image formats (JPG/PNG at minimum). |
| FR-7 | On submit, entry is saved permanently. | No delete action exposed anywhere in the UI. |
| FR-8 | User can edit an existing entry. | Edit does not overwrite — see versioning rule below. |
| FR-9 | Editing creates a new version; prior version is marked inactive but retained. | Original content must remain visible/queryable in the backend at all times. |

# 5. Data & Versioning Rules

- Every submission is a record tied to a ticket number, date, title, description, and attachments.

- Deletion is not permitted anywhere in the product — front end or back end workflow.

- An edit does not overwrite the existing record. It creates a new version of the entry.

- The previous version is flagged inactive; the new version becomes the active/displayed one.

- All historical versions remain stored and accessible in the backend for audit purposes.

# 6. Technical Approach (Owner's Discretion)

Explicitly left open by Arun — pick what's fastest for you:

- Frontend/stack: any framework you're comfortable with (Next.js suggested as an easy default).

- Database: your choice — structured SQL, or a document store (JSON-style / MongoDB).

- Priority is speed and correctness on the no-delete/versioning rule over architectural polish.

# 7. Assumptions

- techxle account login/auth mechanism already exists and can be reused or integrated.

- File storage (local, blob storage, or DB-embedded) is an implementation detail left to the builder.

- No approval is required before development starts.

# 8. Open Questions

| Question | Owner to confirm with |
| --- | --- |
| Exact ticket number source/format — free text or pulled from an existing list? | Arun |
| Any file size limit on attachments? | Arun |
| Scope/nature of the separate “audit with techxle” item mentioned at end of meeting — audio was unclear. | Arun |

# 9. Timeline

No fixed deadline was set for this specific tool. General team target discussed in the same meeting: get a working demo of the parallel check-in bot work ready by next Wednesday — use as a rough pacing reference, not a hard deadline for this BRD's scope.

# 10. Source

Requirements captured from the Interns team meeting recording, August 6, 2026 (Arun → Subiksha discussion, approx. 3:03–6:59 and 15:40 timestamps).